**Project Planning Template**

**Date:**

27 June 2025

**Team ID:** LTVIP2025TMID53374

**Project Name:**

**HouseHunt: Finding Your Perfect Rental Home**

**Maximum Marks:**

5 Marks

**🔧 Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password, and confirm password. | 2 | High | [Member A] |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email after registration. | 1 | High | [Member A] |
| Sprint-1 | Registration | USN-4 | As a user, I can register using my Gmail account. | 2 | Medium | [Member A] |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering my email & password. | 1 | High | [Member B] |
| Sprint-2 | Dashboard | USN-6 | As a renter, I can see a list of available properties on the dashboard. | 3 | High | [Member B] |
| Sprint-2 | Dashboard | USN-7 | As an owner, I can see/manage properties I've added. | 3 | High | [Member C] |
| Sprint-2 | Booking System | USN-8 | As a renter, I can send a booking inquiry for a selected property. | 2 | High | [Member C] |
| Sprint-3 | Admin Approval | USN-9 | As an admin, I can view and approve new owner accounts. | 2 | Medium | [Member D] |
| Sprint-3 | Owner Management | USN-10 | As an owner, I can add/edit/delete property listings. | 3 | High | [Member C] |
| Sprint-4 | Status Tracking | USN-11 | As a renter, I can track the status of my booking from "Requested" to "Confirmed." | 2 | Medium | [Member B] |
| Sprint-4 | Search/Filter | USN-12 | As a user, I can search properties by location, rent, and property type. | 3 | High | [Member A] |

**📊 Project Tracker, Velocity & Burndown Chart (4 Marks)**

**🗂️ Sprint Tracker Table**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 6 | 06 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 07 Feb 2025 | 12 Feb 2025 | 8 | 12 Feb 2025 |
| Sprint-3 | 5 | 6 Days | 13 Feb 2025 | 18 Feb 2025 | 5 | 18 Feb 2025 |
| Sprint-4 | 5 | 6 Days | 19 Feb 2025 | 24 Feb 2025 | 5 | 24 Feb 2025 |